Greenhouse Gases Group Meeting

2/2-2007
Present:

Peter Brewer, Ed Peltzer, Bill Kirkwood, Peter Walz & Farley Shane.

Discussion:

1.  Minutes from previous meetings distributed and posted to ProjectLibrary.
2.  Review of SAP design  (Farley Shane):

· Cantilever and balance issues.
· Safety issues

· Options

· Safety line

· Pocket guard

· Mechanical grip-lock

· Pilots

· Ventana pilots OK with mechanical grip-lock.

· Tiburon pilots resisting this option.

· DECISION:  make BOTH handles

· Rear mount
· Angled mount as modified per discussion

· Handle is closer to center-line

· Handle is further forward

· DECISION:  make grip-lock for Ventana with a break-away bolt

· Construct and test on Ventana

· Negotiate with Tiburon pilots once concept demonstrated.

3.  PGB items:

· Need to move on revised FOCE design for March meeting.

· DoE proposal: opportunity may come with very short deadline.

· WJK (& ETP) to visit Georgia Tech to inspect sediment technology.

· Keith Hester coming soon.

· March dives planned:

· Four cylinders with different gas mixes for long-term seafloor deployment to study hydrate forming reaction.

· Thin “rectangular” chamber back-lit with polarized light.

4.  Action items:

· Ed & Bill

· Work on revised FOCE design

· Visit Georgia Tech to inspect technology and discuss w engineer.

· PGB: revise paper text w Costas.

· Farley: new SAP handles

· Rear mount

· Angled middle mount

· PMW

· Build chambers for seafloor experiment.

· LabView class and software

· Help Bill (& Ed) with polarizer lab experiment

· Electronics for SAP with Alana Sherman
