Mapping AUV Project Meeting

31 August 2004

Attending:

Dave Caress, Hans Thomas, Rich Henthorn, Paul McGill, Rob McEwen

1. OCEANS Paper:

Kirkwood, W.J., David W. Caress, Hans Thomas, Mark Sibenac, Rob McEwen, Farley Shane, R. Henthorn, and Paul McGill, “Mapping Payload Development for MBARI's Dorado-Class AUVs”, MTS/IEEE Oceans 2004, submitted, 2004.

a. Submitted today – most of the meeting involved final editing of this paper.

b. Document found at:

PROJECTLIBRARY/200107.Multibeam/Multibeam.Presentations/Oceans2004/MAUVOceans2004.pdf

2. Proposals – did get submitted on time

a. Includes minimum estimates for labor to complete vehicle . As management is aware, some of this work will be accomplished this year, but some of the tasks may take longer than the best-case estimates.

b. Two 2005 science proposals requested mapping AUV missions – Continental Margin Processes and Submarine Volcanism.

c. Mapping missions are requested in the preliminary Gulf of California 2006 proposal.

3. Tasks for the short term

a. Ship sidescan staves to Edgetech

b. Arrange with Reson for timing of integrating remaining multibeam electronics into the pressure housing - Dave

c. Finish forward junction box – Duane 

d. Finish junction pressure housing for Ventana configuration

e. Obstacle avoidance sonar integration (after junction box is ready) – Rob working on the software now.

f. Brackets for mounting AUV in Ventana cable laying toolsled

g. Pressure housing now open and work proceeding on tracking down sidescan noise issue – Paul is helping Hans

4. Need to archive the MDB database better – some of the July missions do not have comments and there are multiple copies on the AUV laptops.

5. Battery status 

a. Bluefin batteries in house

i. 84, 97, and 99 are working

ii. 95 needs resealing

iii. 56 is unusable – more bulging

iv. 96 has a blown internal connection

b. EPI order

i. No new information

6. Upcoming AUVUC meeting to review priorities

5 Lobos days, 19 Zephyr days:

1. Zephyr April 28, 29: 



AUV tests 
2. Zephyr May 6, 11: 



AUV tests 

3. Zephyr June 3: 




AUV tests with Edgetech  sonars

4. Zephyr June 22, 23, 24: 


AUV tests with Edgetech  sonars

5. Zephyr July 19, 20, 21, 22, 23
6. Zephyr - October 12, 13, 14, 15

AUV tests (acoustic modem, sidescan, etc)

7. Lobos November 12, 15, 16, 17, 18

ROV Ventana multibeam testing

8. Zephyr - November 22, 23






Note: the above includes days allocated to Charlie Paull for surveys.

