Mapping AUV Project Meeting

28 September 2004

Attending:

Dave Caress, Hans Thomas, Rich Henthorn, Rob McEwen,  Bill Kirkwood

1. Vehicle Status:

a. Reson

i. Hans & Dave talked with Steve Weymann at Reson yesterday

ii. They are about a week behind where they wanted to be – They will have the integrated system into their test tank the week of the 18th. The main hangup is that some wires broke while Reson Denmark assembled the loaner flat receiver array.

iii. We are taking the electronics down to Reson SLO next Monday, October 4th.

b. Junction box – switch to be installed today, bench testing this week, hope to pot end of this week.

c. Obstacle avoidance software – Rob working on it.

d. We plan to go out in October with an empty midbody to test the new junction box and obstacle avoidance sonar.

2. Proposals

a. Feedback today, phase II due next Monday.

b. Waiting on quotes for the AUV van.

5 Lobos days, 19 Zephyr days:

1. Zephyr April 28, 29: 



AUV tests 
2. Zephyr May 6, 11: 



AUV tests 

3. Zephyr June 3: 




AUV tests with Edgetech  sonars

4. Zephyr June 22, 23, 24: 


AUV tests with Edgetech  sonars

5. Zephyr July 19, 20, 21, 22, 23
6. Zephyr - October 12, 13, 14, 15

AUV tests (acoustic modem, sidescan, etc)

7. Lobos November 12, 15, 16, 17, 18

ROV Ventana multibeam testing

8. Zephyr - November 22, 23






Note: the above includes days allocated to Charlie Paull for surveys.

