R/V Paragon Electric HPU Upgrade Safety Review Notes

Review held on Wed. May 11, 2022

Attendees:

Project members: Chad Kecy, Jared Figurski, Andrew Hamilton, Chad Waluk, Mike Conway

Battery Safety Committee: Paul Roberts, Erik Trauschke, Denis Klimov

Invited but could not attend: Ian Leik

Electrical Layout

Add a safety cutoff switch (or button) which controls a master contactor.

Want the contactor right next to the battery?

Location of safety switch? (In cabin?)

Blocking diode in charging path may prevent charger from operating properly

Might not need it at all

The NC contactor in the charge path may not be needed

Prevents simultaneous charge/discharge

Primary NO contactor not properly rated for an inductive load?

Add a slow start?

Might not be an issue with our flyback diode and previous tests

Add a set of 50-60A rated wires for additional external power (e.g. generator)

Will allow simultaneous charging/discharging

Verify that the charging current of each battery never exceeds 31.5 amps

Automatic power shutoff for all batteries if any BMS trips?

Add an overnight timer on charger to prevent overcharging?

Decided probably not needed based on charger operation.

36V is in a grey zone between low and medium voltages

Look into skin breakdown, etc. of 36V

00AWG wires contained in conduit or thick plastic spiral wrap

Battery Configuration/Monitoring

Try to get additional BMS circuit info from manufacturer

Fuse coordination (order of fuses/BMS blowing)

Any cases that could cause permanent BMS damage?

Individual battery monitoring to verify operation

Series resistive chain and/or shunts

Also acts as an equalizing harness?

Add in temperature monitoring on the batteries and/or inside the box

Need a display for temperature values

Battery Tests

Short circuit of individual batteries (testing BMS)

Short circuit of 4 batteries in parallel

Does panel meter retain Ah capacity value with removal of power?

Resetting individual BMS circuits with charger vs all 4 in parallel

Battery Box

Material: plastic vs. metal or combination

Flammability, heat dissipation, boat safety

Sealed vs open (airtight vs just weather proof)

If sealed, a pressure relief valve will be needed

Louvered venting on sides?

Lid should be easy to remove in the event of an emergency

Plastic sliding top port for quick access of a fire extinguisher?

Metal firewall added between batteries in same box.

Firewall beneath all batteries

Whether integral to a metal box or a separate plate

Need proper “shock absorption” to prevent quick jerky motion of batteries

Risk of leaking of internal electrolyte in extreme cases

Fire Safety

Recommended fire extinguisher for this chemistry is ABC Dry or BC Dry. Water is also acceptable.

LiFePO4 does not require oxygen to burn.

Automate the fire suppression?

Bare minimum is manual fire fighting

Halon was suggested to keep the fiberglass and other standard combustibles from igniting.

Fire-fighting equipment (PPE) was discussed, but needs to be finalized

Gloves, masks, eye goggles (due to electrolyte)

Battery Safety Committee

Will look into personal liability vs. corporate (MBARI)

Will formalize a review process

Consider adding an ME or material science expert to the committee