	Date
	Event

	Friday March 1
	Complete packing of AUV shipping container (it’s a black Friday)

Complete shipping paperwork package

	Tuesday March 5
	R/V Rachel Carson departs Moss Landing

	Thursday March 7
	Commence AUV mapping operations in SoCal

	Tuesday March 12
	AUV shipping container departs Moss Landing

	Wednesday March 13
	AUV shipping container arrives for loading of AUV from Carson

	Wednesday March 13
	R/V Rachel Carson arrive port of Long Beach in afternoon

Cross-load AUV and to other equipment and complete packing

	Thursday March 14
	Container pickup/deliver to port of Long Beach

	Saturday March 16
	R/V Rachel Carson available for EcoHab ops

	Sunday March 17
	Vessel depart Long Beach

	Tuesday March 19
	Original start of EcoHab experiment

	Tuesday March 26
	Last scheduled day of ecohab experiment

	Wednesday March 26
	R/V Rachel Carson departs LB to ML

	Tuesday April 2
	AUV team departs SFO/Taipei/Kaohsiung

	Wednesday April 3
	AUV team arrives Kaohsiung. Can work with agent as necessary if there are any customs issues

	Thursday April 4
	Vessel arrive Kaohsiung

	Thursday April 4
	Meet with OR5, inspect vessel, and plan mobilization

	Monday April 8
	Container delivered to R/V OR5

	
	

	
	

	
	

	
	

	
	

	
	


