Budget Narrative

Budget planning for 2017 is dominated by the large number of anticipated expeditionary commitments, many of which have large overlaps in hardware commitment. Planned expeditions for 2017 are the following:

| Expedition | AUV Systems Commitment | Support Hardware Commitment | Anticipated Date Range of Commitment |
| --- | --- | --- | --- |
| Taiwan | Fugro 1 & Fugro 2 | AUV Ops Van Charging Rack Spare Batteries One Spare INS Flyaway USBL #1 | 4/1 thru 6/1 |
| Arctic | Fugro 1 & Fugro 2 | AUV Ops Van Charging Rack Spare Batteries One Spare INS | 6/1 thru 11/1 |
| Hawaii | Mapper 1 & Mapper 2 | AUV Shipping Container #2 Charging Rack Spare Batteries One Spare INS Flyaway USBL #1 | 8/1 thru 9/15 |
| Iceberg Ops | Iceberg Vehicle | AUV Shipping Container #1 Small Charging Rack Spare Batteries One Spare INS Flyaway USBL #1 | 5/1 thru 7/1 |
| Pacific Northwest on Rachel C | Mapper 1 & Mapper 2 | One Spare INS | 7/15 thru 8/1 |

The lengthy hardware commitment to support the Arctic trip, in particular, is a major driver in our planning for hardware and capital equipment acquisition. By refurbishing the two Fugro vehicles, we will be able to support this expedition as well as other planned activities. Also, these vehicles will become valuable platforms over the next few years for anticipated programs such as Park & Fly.