Budget Narrative
Budget planning for 2017 is dominated by the large number of anticipated expeditionary commitments, many of which have large overlaps in hardware commitment. Planned expeditions for 2017 are the following:
	Expedition
	AUV Systems Commitment
	Support Hardware Commitment
	Anticipated Date Range of Commitment

	Taiwan
	Fugro 1 & Fugro 2
	AUV Ops Van
Charging Rack
Spare Batteries
One Spare INS
Flyaway USBL #1
	4/1 thru 6/1

	Arctic
	Fugro 1 & Fugro 2
	AUV Ops Van
Charging Rack
Spare Batteries
One Spare INS
	6/1 thru 11/1

	Hawaii
	Mapper 1 & Mapper 2
	AUV Shipping Container #2
Charging Rack
Spare Batteries
One Spare INS
Flyaway USBL #1
	8/1 thru 9/15

	Iceberg Ops
	Iceberg Vehicle
	AUV Shipping Container #1
Small Charging Rack
Spare Batteries
One Spare INS
Flyaway USBL #1
	5/1 thru 7/1

	Pacific Northwest on Rachel C
	Mapper 1 & Mapper 2
	One Spare INS
	7/15 thru 8/1



[bookmark: _GoBack]The lengthy hardware commitment to support the Arctic trip, in particular, is a major driver in our planning for hardware and capital equipment acquisition. By refurbishing the two Fugro vehicles, we will be able to support this expedition as well as other planned activities. Also, these vehicles will become valuable platforms over the next few years for anticipated programs such as Park & Fly. 
