2/17/05 Eagle Picher Telecon

Electronics

4 days for board fab – next Monday/Tuesday

95% of BOM will show up Monday/Tuesday

Fully stuffed first article due on 

In disabled state battery drain will be ? microamps

EPI will provide current draws for all battery states

Software

Day or two to complete testing on development boards

Firmware based balance

AH capacity estimation

Temp sense

Mechanical

Still waiting on fixtures – should be in tomorrow or Monday

All PCBs in house

Fuses and tabs are installed on boards

All cells are graded and assigned

Hole in bottom of urethane base Eric will provide drawings

Stacked and in test on Mid March

Ship at end of March

EPI has 200ah lithium polymer cell – will send info on cell

Lift at holes #0 and #6

EPI gonna manufacture lifting bracket from delrin

Shipping materials in house

MBARI to provide command spec

