4/19/2019 AUV Group Meeting
Upcoming Dives
April 29 – TRN Testing (Mapper 1) and T50 Multibeam Testing (Mapper 2), both at Portugeses Ledge
May 3 – I2MAP/KBB testing
Week of May 6 – overnight CTD mission
[bookmark: _GoBack]May 9 – May 14 – Mapping at Morro Bay Windfarm
May 21/22 – I2MAP
June 3/4 – I2MAP at MARS
TRN Testing
· multiple passes over Ledge with TRN inputs to Nav disabled and enabled
· need to push for long/extended test, maybe overnight at portugese ledge
· Two more testing days (6/13 and 6/28)
T50 Multibeam Testing
· Data collection at 50 meters using a range of gains, pulse widths, pulse modulation
· Add control of pulse modulation to remote control behavior)
· Check to see if there are other T50 specific features to test
· Also test new tailcone builds
I2MAP testing
· Test noise reduction measures
· Confirm flight control behavior at 2 knots with new trim
· Sea trial of new omnidirectional avtrak 2 beacon
· Possible test of 4K video
· Waiting on firmware & key from Sony, will require opening of camera to adjust settings
· Will require opening of camera to change back
· Calibrate compass
· Other testing as noted by KBB
CTD mission
· Launch on May 6 or May 7
· Standard run
Vehicle Status
· Start charging up all batteries today (mapper 2 in B137, mapper 1 & CTD in Bay 4)
· I2MAP
· Troubleshooting noise
· Noise appears to be coupling in thru cabling to MVC (not EMI directly from housing)
· Filtering at MVC so far not effective
· Found missing ground connection between converter shields and ground, but this didn’t fix
· Looking at changes to cabling layout in bioacoustics sphere and aft battery to limit crosstalk
· Ethernet connection still a problem
· Mapper 2
· T-Series bottle software was updated on Wednesday by Reson remotely
· T50 head lands at SFO today, should deliver on Monday
· Trigger isolation installed in Edgetech sonar, so we can interface it directly to forward battery
· Need cable made up and penetrator added to forward battery
· Mapper 1
· TRN guys (Headley, Henthorn, McEwen) need to update software
· CTD
· Compensator added to gulpers
· Need to trim around new configuration (adjust tail lead for  new beacon and comp)
· I2MAP
· Trim vehicle around new beacon
· Look at trimming with bioacoustics sphere forward
