4/19/2019 AUV Group Meeting

Upcoming Dives

April 29 – TRN Testing (Mapper 1) and T50 Multibeam Testing (Mapper 2), both at Portugeses Ledge

May 3 – I2MAP/KBB testing

Week of May 6 – overnight CTD mission

May 9 – May 14 – Mapping at Morro Bay Windfarm

May 21/22 – I2MAP

June 3/4 – I2MAP at MARS

TRN Testing

- multiple passes over Ledge with TRN inputs to Nav disabled and enabled

- need to push for long/extended test, maybe overnight at portugese ledge

- Two more testing days (6/13 and 6/28)

T50 Multibeam Testing

- Data collection at 50 meters using a range of gains, pulse widths, pulse modulation

  - Add control of pulse modulation to remote control behavior)

  - Check to see if there are other T50 specific features to test

- Also test new tailcone builds

I2MAP testing

- Test noise reduction measures

- Confirm flight control behavior at 2 knots with new trim

- Sea trial of new omnidirectional avtrak 2 beacon

- Possible test of 4K video

  - Waiting on firmware & key from Sony, will require opening of camera to adjust settings

  - Will require opening of camera to change back

- Calibrate compass

- Other testing as noted by KBB

CTD mission

- Launch on May 6 or May 7

- Standard run

Vehicle Status

- Start charging up all batteries today (mapper 2 in B137, mapper 1 & CTD in Bay 4)

- I2MAP

  - Troubleshooting noise

    - Noise appears to be coupling in thru cabling to MVC (not EMI directly from housing)

    - Filtering at MVC so far not effective

      - Found missing ground connection between converter shields and ground, but this didn’t fix

    - Looking at changes to cabling layout in bioacoustics sphere and aft battery to limit crosstalk

    - Ethernet connection still a problem

- Mapper 2

  - T-Series bottle software was updated on Wednesday by Reson remotely

  - T50 head lands at SFO today, should deliver on Monday

  - Trigger isolation installed in Edgetech sonar, so we can interface it directly to forward battery

    - Need cable made up and penetrator added to forward battery

- Mapper 1

  - TRN guys (Headley, Henthorn, McEwen) need to update software

- CTD

  - Compensator added to gulpers

  - Need to trim around new configuration (adjust tail lead for  new beacon and comp)

- I2MAP

  - Trim vehicle around new beacon

  - Look at trimming with bioacoustics sphere forward