5/6/2019 AUV Group Meeting

Upcoming Dives

May 7/May 8 – overnight CTD mission

May 9 – May 14 – Mapping at Morro Bay Windfarm

May 21/22 – I2MAP

June 3/4 – I2MAP at MARS

TRN Testing Last week

- multiple passes over Ledge with TRN inputs to Nav disabled and enabled

- need to push for long/extended test, maybe overnight at portugese ledge

- testing largely successful

- Two more testing days (6/13 and 6/28)

T50 Multibeam Testing

- Data collection at 50 meters using 60us pulse/CW mode

  - 142 degree swath achieved

  - No 6046

  - Check to see if there are other T50 specific features to test

I2MAP testing

- MVC noise reduced

  - Improved filters on power board and between penetrator and power board

- Flight control behavior at 2 knots with new trim was good

- Sea trial of new omnidirectional avtrak 2 beacon

- Tested  4K video

  - Will require opening of camera to change back

- Calibrate compass

CTD mission

- Launch on May 7

- Standard run

Vehicle Status

- Start charging up all batteries today (mapper 2 in B137, mapper 1 & CTD in Bay 4)

- I2MAP

  - Ethernet connection still a problem (talk to simrad about this

  - Noise from lights when they are off - wierd

- Mapper 2

  - Make up spare  cable between edgetech & battery (mcil8f to mcil8m)

  - Make up spare cable between reson and battery (lpdil13M to mcil13f)

- Mapper 1

  - adjust configuration files from TRN testing to normal runs

  - test SVP logging (both vehicles)

  - add higher rate speed of sound updates

- CTD

  - Change tail over

  - Compensator added to gulpers

  - Need to trim around new configuration (adjust tail lead for  new beacon and comp)

- I2MAP

  - Troubleshoot light related noise

  - Improve mechanical arrangement for cable routing

  - Change camera back to standard configuration