5/17/2019 AUV Group Meeting
Upcoming Dives
May 21/22 – I2MAP (scrubbed due to crane failure)
June 3/4 – I2MAP at MARS (still possible if crane part delivery best case)
June 6/7 – I2MAP day run 
June 13 – TRN Testing
June 25-28 – Ocean Imaging on Western Flyer (INS, Multibeam, possibly Edgetech SBP)
Wind Farm Cruise Last Week
· 4 dives completed between mapper 1 and mapper 2
· SVP logging, high speed sound velocity updates, direct edgetech control worked properly
· Mapper 1
· No major issues
· Mapper 2
· DVL generating erroneous velocities at high altitude during descent caused navigation jumps (compare DVL settings between vehicles)
· Normalized backscatter didn’t seem to be working
CTD
· No runs planned
Vehicle Status
· Start charging up all batteries today (mapper 2 in B137, mapper 1 & CTD in Bay 4)
· I2MAP
· Ethernet connection still a problem (talk to simrad about this)
· Noise issue now present when lights are turned off. Need to troubleshoot with camera open and resolve. Noise baseline taken on Tuesday
· 4K video looks sharp, still evaluating
· Camera is off vehicle and opened up for switch back to standard resolution
· Mapper 2
· Tear down and inspect, get projector serial number
· Dump DVL settings to try and resolve INS behavior
· Bring INS up to latest firmware revision
· Make up spare  cable between edgetech & battery (mcil8f to mcil8m)
· Make up spare cable between reson and battery (lpdil13M to mcil13f)
· Move pressure sensor, change pressure sensor to 4000m unit
· Mapper 1
· Tear down and inspect, get projector serial number
· Adjust fastners in mapper 1 to eliminate cable chafe issues
· Pack 49 in Forward battery pack not discharging
· Bring INS up to latest firmware revision
· Move pressure sensor, change pressure sensor to 4000m unit
· CTD vehicle
· Wire in avtrak beacon to mvc sphere for comms and power
· All Tails
· Change out iridium beacons for SBD warriors
· I2MAP
· Troubleshoot light related noise
· Improve mechanical arrangement for cable routing
· Change camera back to standard configuration
· Other projects
· Boom crutch – status
· INS isolation board (duane)
· Board ready for fab, 5 day turn at PCBWAY due in 5/28 or 5/29, built up by June 7
· [bookmark: _GoBack]Work on harness drawing after board out fab
· Picking up vehicle with other crane
· Take spare rigging with us on the Carson
· 
