Operations Plan

McMannus CTD Cruise #1

Mobilization Date : Friday August 1st
Departure Date/Time: Saturday August 2nd/?

Return Date/Time: Wednesday August 6th/?

Personnel:

PI/Chief Scientist : Margaret McMannus (UCSC)

Additional Staff:


Physical Oceanographer #1 
Shaun Johnston (UCSC)


Physical Oceanographer #2
MST #1 (MLML/Pt Sur Crew)


Physical Oceanographer #3
MST #2 (MLML/Pt Sur Crew)


Physical Oceanographer #4
?(MBARI)


Physical Oceanographer #5
?(MBARI)


Physical Oceanographer #6
?(MBARI)


Physical Oceanographer #7
?(MBARI)


Physical Oceanographer #8
?(MBARI)

Nutrients #1


Ben Pearlman (?)


Nutrients #2


Paul Meyer (?)


Flowthrough Processing
Moline Tech (SLO?)

Cruise Track :


[image: image1.emf]
Cruise Track: 

Stations :

            Lon                          Lat

Stn #       Degrees   Minutes (W)        Deg.    Minutes (N)

 1           122      2.564626            36      53.34929

 2           122      8.486979            36       50.7495

 3           122      14.40262            36      48.14971

 4           122      20.31156            36      45.54992

 5           122      26.21382            36      42.95012

 6           122      32.10945            36      40.35033

 7           122      37.99841            36      37.75054

 8           122      43.88078            36      35.15075

 9           122      49.75655            36      32.55096

10           122      55.62576            36      29.95117

11           123       2.16694            36      39.40829

12           122      56.28945            36      42.00808

13           122      50.40537            36      44.60787

14           122      44.51465            36      47.20766

15           122      38.61728            36      49.80746

16           122      32.71324            36      52.40725

17           122      26.80249            36      55.00704

18           122        20.885            36      57.60683

19           122      33.93066            37      16.52108

20           122      39.86529            37      13.92129

21           122      45.79312            37       11.3215

22           122      51.71417            37      8.721706

23           122      57.62845            37      6.121914

24           123      3.535986            37      3.522122

25           123      9.436804            37     0.9223307

26           123      15.33091            36      58.32254

27           123      21.21834            36      55.72275

28           123      17.91289            36      50.99419

29           123      14.61435            36      46.26562

30           123      11.32266            36      41.53706

31           123      8.037822            36       36.8085

32           123      4.759739            36      32.07994

33           123       1.48843            36      27.35137

34           122       58.2238            36      22.62281

35           122      54.96586            36      17.89425

36           122      51.71454            36      13.16569

37           122      48.46982            36      8.437125

38           122      45.23166            36      3.708562

39           122            42            35         58.98

40           122      36.16181            36      1.579792

41           122      30.31718            36      4.179583

42           122       24.4661            36      6.779375

43           122      18.60859            36      9.379167

44           122      12.74458            36      11.97896

45           122      6.874068            36      14.57875

46           122     0.9970378            36      17.17854

47           122      49.11139            36      20.49404

48           122      43.25042            36      23.09383

49           122      37.38291            36      25.69362

50           122      31.50887            36      28.29342

51           122      25.62824            36      30.89321

52           122      19.74104            36        33.493

53           122      13.84723            36      36.09279

54           122      7.946769            36      38.69258

55           122       2.03967            36      41.29237

56           121       56.1259            36      43.89217

Time on station         = 56 h (1 h/station)

Time steaming           = 39 h

Return to port          =  2 h

------------------------------

Total                   = 97 h

McMannus CTD Cruise #2

Mobilization Date : Wednesday August 20th
Departure Date/Time: Thursday August 21st
Return Date/Time: Monday August 25th
Personnel:

PI/Chief Scientist : Margaret McMannus (UCSC)

Additional Staff:


Physical Oceanographer #1 
Shaun Johnston (UCSC)


Physical Oceanographer #2
MST #1 (MLML/Pt Sur Crew)


Physical Oceanographer #3
MST #2 (MLML/Pt Sur Crew)


Physical Oceanographer #4
?(MBARI)


Physical Oceanographer #5
?(MBARI)


Physical Oceanographer #6
?(MBARI)


Physical Oceanographer #7
?(MBARI)


Physical Oceanographer #8
?(MBARI)

Nutrients #1


Olivia(?)


Nutrients #2


?


Flowthrough Processing
Moline Tech (SLO?)

Cruise Track/Stations: Same as Cruise #1

McMannus CTD Cruise #3

Mobilization Date : Tuesday September 2nd
Departure Date/Time: Wednesday September 3rd
Return Date/Time:  Sunday September 7th
Personnel:

PI/Chief Scientist : Margaret McMannus (UCSC)

Additional Staff:


Physical Oceanographer #1 
Shaun Johnston (UCSC)


Physical Oceanographer #2
MST #1 (MLML/Pt Sur Crew)


Physical Oceanographer #3
MST #2 (MLML/Pt Sur Crew)


Physical Oceanographer #4
Olivia(?)


Physical Oceanographer #5
?(MBARI)


Physical Oceanographer #6
?(MBARI)


Physical Oceanographer #7
?(MBARI)


Physical Oceanographer #8
?(MBARI)

Nutrients #1


Anna (?)


Nutrients #2


(?)


Flowthrough Processing
Moline Tech (SLO?)

Cruise Track/Stations: Same as Cruise #1

