AUV Meeting Minutes 10/9/02: 
1. FYI – Hans will be working on AOSN II so Andy Hamilton will be assisting Hans with the Multibeam and Kearfott integration. 

2. Reson Visit – Dave 

a. ASIIC chips are on order and expected delivery is mid-November

b. Slow progress on other elements,

c. System delivery looks like March with current workload and team

3. Acoustics – Paul 

a. Paul is writing up the acoustic design & test report

b. To do further analysis we will need to get interval data from vendors

c. Need to solve some EM noise issues in measurements

d. Actuators are 100 dB above ambient / other acoustic noise sources

e. More tests are required and Paul will coordinate on PWM with Sib

4. CTD vehicle update – Drew

a. Many of the parts are being delivered for the hulls and battery mounts

b. Currently the syntactic foam is the pacing item for delivery

c. Spokes cruise data for failures to be addressed after analysis

d. Tailcone parts will be submitted to the shop tomorrow

5. Battery delivery – Bill 

a. the first set of 2 kW batteries should be shipping in the next couple weeks, keep an eye open for them coming in.

b. Sib mentioned a need for the battery software and some other info from Bluefin. Bill and Sib will call Bluefin to resolve.

6. Concepts (multibeam) – team

a. Kearfott payload in tail means ROV functionality compromised. If the Kearfott is in the AUV tail section it will mean the entire AUV (minus nose) would need to mount in the ROV for future missions or a special bracket would be needed and the AUV would be disassembled for ROV operations. NOTE: this concept was not popular with the group once presented. 

b. Hans showed the Kearfott could float with an extra long tail and keeping the tail components common with the CTD vehicle. This also requires that the other acoustic devices (LBL receive head) must be mounted aft of the sphere. 
Actions:  

A. Need to verify the .55 Kg / liter foam

B. We need to build an accurate model of the RDI can for further model studies. 

C. Preparations are needed for the coming Arctic conference and the Ocean conference coming right up behind it. 

