[image: image2.png]



Bluefin Robotics Corp.

[image: image1.jpg]


THALES Project Memo

To:  
Renny, et al
CC:
Knut Streitlien

From:
Sam Tolkoff



Subject:
Load Test Outline



Date:
03/25/02



Preliminary Tasks:

1. Locate two or three local vendors who can certify a load test (THALES requires a third party)

a. Explain project and time-line

b. Get competitive quotes

c. Determine feasibility of doing test(s) here

d. Find out what they need from us to do the test

2. Finalize load testing procedure and load

a. Write up load test plan including justification for loading conditions

b. Get formal approval from James Hailstones, et al

3. Prepare vehicle, and/or vehicle section for load testing

a. Procure supplemental equipment as required

i. Large, accurate load cell

ii. Weights

iii. Webbing, tie downs, etc

4. Conduct and document load test

a. Photographs and certified load testing documentation

b. Finalized load testing procedure

Further Tests:

5. Test a section to destruction

a. Have flange fabricated

b. Locate “strong” wall

c. Load to failure
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