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Dorado Design Memo
Date:  4/12/2002
To:  Dorado Design Team

Cc:  
From:  Nicole Tervalon
RE:  Fairing Order Status

The fairings for the Dorado and Altex vehicles have been ordered.  They are currently scheduled to ship to MBARI by 10 January 2001.  It will take Universal Plastics about 6 weeks to get the ABS plastic in house.  We have until about the end of November, therefore, to make any design modifications to the shelves, joining rings, and toothrails that Universal affixes to the fairing, as well as the length of the parallel midbody needed for the buoy section

Knut is going out to meet with Don (the engineering manager) at Universal to get copies of the working drawings for the fairings and set up proper part numbers for ordering.  This will allow us all to talk the same language (this has not held up our orders, but has made communication sometimes difficult in the past).  He is also going to arrange the production of 'proper' drawings (fully electronic with all mods included) so that if we want to make changes we'll have a set of working drawings to start from.  His meeting with Don should occur before the end of October, so hopefully we'll have working drawings by the beginning of November.

