Mapping AUV Project Meeting

28 January 2003

Attending:

Dave Caress, Bill Kirkwood,  Paul McGill, Mark Sibenac, Hans Thomas, Andy Hamilton,

Agenda:

1. Change in project leadership. Bill Kirkwood is now the lead engineer for the Seafloor Mapping Project. Paul McGill’s involvement will be focused on integrating the mapping system with ROV Ventana.

2. Functional Requirements document updated. Discuss later.

3. The INS shipping has been delayed by a software/firmware glitch, but will be arriving soon.

4. The INS simulator has been delivered to Reson.

5. We’ve received updated documents from Reson in preparation for a meeting in San Luis Obispo next Monday. Caress + McGill + Kirkwood?

6. Caress is going skiing Wed-Sat…..

7. Concept review moved to Thursday, February 6 because the board meeting is on February 4. Set for 10 am to noon in Pacific Forum

8. Functional Requirement comments?

9. Concept Review Responsibilities.

10.  Mark Sibenac showed battery trades for various missions. His results indicate that drop weights are not particularly useful for saving energy. The most significant savings derive from turning sonar electronics off during descent and ascent.

11.  Meeting to go over review presentation  on Wednesday, February 5 at 9 am in Surface Commons

