Mapping AUV Project Meeting

18 March 2003

Attending:

Dave Caress, Bill Kirkwood,  Paul McGill, Mark Sibenac, Hans Thomas, Andy Hamilton, Richard Henthorn, Drew Gashler, Robert Fuhrman

This document will be archived in

\\polarbear\DORADO1\Multibeam\MeetingMinutes\

Agenda:

1) Acoustic modems

· Investigate Linkquest option I

· Detailed questions – Why did Bluefin choose Benthos? How is C&C doing with Linkquest?

· Develop test plan – Paul, Paul, Hans, Sib

· Documents presented here are in

\\polarbear\DORADO1\Multibeam\AcousticModems\20030318_Meeting

2) Recap acoustic testing and the Reson visit.

Testing:

· Two days of tests

· 62-63 time series datasets collected

· Recorded tailcone actuators and acoustic equipment (DVL + Edgetech + USBL) 

· Hull attenuation tests

· 10-40 kHz

· 35-150 kHz

· preliminary results < 1 dB attenuation

· Hi-frequency sidescan doesn’t seem to work

Reson Visit:

· Verified Edgetech hardware is what Reson’s worked with before

· ASIC status – probably moving to a temporary hybrid solution to allow delivery this year

· MBARI needs to define requirements for i/o module by April 10

· Cannot route obstacle avoidance through the Reson can – long cable?

· Define transmit/receive cable lengths by June 1

    3) Status of designs – when can we do PDR's?

· Cable lengths for connectors defined within 7 weeks for tailcone and nose

· PDR for midbody + nose in first week of April – Andy will set date

· Robert to release MVC drawings to Bill so techs can start building it

3) How's it going with the bluefin folks?

· They burned up two Benthos acoustic modem boards

