Mapping AUV Project Meeting

25 March 2003

Attending:

Dave Caress, Paul McGill, Mark Sibenac, Hans Thomas, Andy Hamilton,  Farley Shane, Richard Henthorn, Robert Furhman

1) PDR nose and midsection – we’ll do it at our normal meeting time in the second week of April – Tuesday April 8 - 10 am, surface commons. Andy and Farley.

2) I/o module specs also to be presented at April 8 meeting by Mark Sibenac, as this is due to Reson on April 10.

3) Bluefin testing status.

a. Bluefin has had some mechanical problems with the Edgetech boards – FPGA (FSYC) board needs to be fully supported. They have put some additional standoffs in and it seems to work now.

b. Hans has noted that the can gets really hot even though there is no multibeam hardware and the can is thinner than ours.

c. Acoustic coms problems sorted out with new Benthos boards.

4)  Battery issues. 1KW hour batteries need pressure testing. Bluefin says we need to add pressure compensation to battery sections for going deep.

