Mapping AUV Project Meeting

27 May 2003

Attending:

Dave Caress, Bill Kirkwood,  Paul McGill, Mark Sibenac,  Andy Hamilton, Richard Henthorn, Steve Etchemendy

Agenda:

1. Farley reviewed status of nose and midbody builds. PO has been let for foam. Shells being modified by Bluefin and will be back in two weeks. Detail drawings will be finished this week.

2. Need to look carefully at what drop weight system we will use in the tail.  The Bluefin system may be too heavy and difficult to package. Farly will get more details on Bluefin system. Bill suggested looking at Benthos burn wire system.

3. Hans and Mark are taking Ventana out tomorrow to test INS and batteries.  Hans will integrate pressure depth into INS this time. Todd Walsh is going along. 

4. Steve Etchemendy notes that Bluefin has had problems getting GPS fixes while the AUV is in the J-frame on the Zephyr. Apparently the structure is interfering with satellite reception. 

5. Working on posters. 

6. Acoustic modem PO to Benthos went out this week.

