Mapping AUV Project Meeting

3 June 2003

Attending:

Dave Caress, Paul McGill, Mark Sibenac, Rob McEwen,  Andy Hamilton, Hans Thomas, Drew Gashler, Farley Shane

1. News from Reson

a. Reson will not deliver an ASIC based sonar to us – the receiver  cards will be based on a discrete component design for 200 kHz only. This makes an October delivery seem more likely. We will likely not upgrade to ASIC based receiver cards in the future unless there is a problem.  The discrete component design will draw somewhat less power than the ASIC design.

2. Foam quote

a. We planned on density of 540 kg/m3

b. They came in with two options: 575 kg/m3 and 510 kg/m3. The lower density is substantially more expensive: $46,250 vs $74,250.

c. We will go ahead and get the 510 kg/m3 foam. We will use the same lower density in the tail section.

3. Reson Edgetech quote

a. Reson quoted $25K to modify the Edgetech electronics and integrate with the Reson electronics.

b. The quote shows a delivery date of December, which is later than the current projected sonar delivery date. Need to be sure this is part of the sonar delivery.

c. Sib et al think the price is reasonable

d. Hans thinks the mechanical mounting for the Edgetech hardware in the Bluefin/Thales vehicle is weak. Would like Reson to do a better job on our electronics. 

e. We will contact Roy Abbott about details of Edgetech electronics mounting before finalizing the change order with Reson.

4. Plan PDR on tail section next Tuesday 10 am meeting.

a. Need form factor details for drop weight system.

5. Posters for Day of Science (by end of May)

a. Still working on the Poster

