Mapping AUV Project Meeting

22 July 2003

Attending:

Dave Caress, Mark Sibenac, Rob McEwen,  Hans Thomas, Farley Shane, Andy Hamilton, Bill Kirkwood, Drew Gashler, Robert Furhman

1. Issues with regard to accomplishing SBP + Sidescan surveys on Smooth Ridge and shelf for IODP site survey and MARS survey.

a. One option is to use a Bluefin/Thales vehicle

b. Another is to use the MIT package on the DMO vehicle.

c. Another is to use the MIT package on the ROV.

2. Need to establish timeline for pursuing design of tail.

a. Hans will have the major level design done in two weeks

b. Hans will work with Farley on detail after that.

3. What about spare Edgetech board sets?

a. We will propose to buy in next year’s budget, but we might have to buy this year if we proceed to use the MIT package on the DMO vehicle.

4. Drew is currently integrating the 3 X 2 kWhr batteries which is required to use the MIT package on the DMO vehicle.

5. We have received all of the acoustic modem hardware and firmware patches.

6. Hans, Bill, and Sib will put together a plan to pressure test the 2 kWhr batteries at Scripps.

