Mapping AUV Project Meeting

3 September 2003

Attending:

Dave Caress, Mark Sibenac, Andy Hamilton, Rich Henthorne, Rob McEwen, Paul McGill

1. Cable lengths for Reson in midsection

a. Rethinking how to tip up pressure housing for servicing – cable lengths can’t be finalized until that’s done.

2. Drawings for plastic bulkheads for midbody and nose are now in shop.

3. Ventana pilots have brought up issue of connector to vehicle. 

a. Current drawings have pinouts different than used by PUP/DORIS

b. Pilots don’t care which way it goes, but there can only be one pinout

c. Paul McGill will coordinate resolving this issue.

4. Working on contract  ECO documents for Edgetech hardware.

5. Start assembling electronics in lab

a. Rich and Sib are going to build the MVC stack within the next week.

b. Start with QNX, but moving to Linux soon.

6. Design work on tail

a. Need Hans and Farley to discuss this.

7. Reson update

a. Receiver cards through first prototype tests with one correctable error. Looks like they will be into the integration phase in about a month.

8. Update build status spreadsheet

