Mapping AUV Project Meeting

15 December 2003

Attending:

Dave Caress, Mark Sibenac, Hans Thomas, Rob McEwen,, Drew Gashler, Farley Shane

1. The cables to the receive head and transmit array were destroyed in the fire at Impulse, but Impulse has re-manufactured them and will ship the cables to Reson this week. 

2. Will the software in the Reson electronics delivered this month allow us to run the Edgetech sonars? I understand from Steve Weymann that Hans talked with Wayne of Reson last week, but that there may be some unresolved issues (e.g. syncing with the Egetech?).  

a. The 6046 software that will be delivered in December will allow the MVC to issue commands to the Edgetech hardware using the same interface as we will use in the final delivery, including enabling logging of SBP and SS data in the 7K format.

b. The synchronization functions will not yet be working.

c. The navigation and attitude data will not be read from serial input and therefore not included in the 7K data. We may choose to load these data to the 6046 over Ethernet during the January testing.

3. When will the remaining tail components get here?  

a. CRP machining foam pieces now. May not get here until mid-January?!! Farley will express urgency to them.

b. Bluefin now not planning to deliver tail faring until mid-February. Farley will express urgency today. Need to have Bill “discuss” this with them?

c. When will the Benthos spheres get here? Will ship today and arrive this week.

d. Received all of the tailcone penetrators for miscellaneous cabling.

4. We are getting various parts out of the shop. For example, we got the faring for the downward looking LBL transducer yesterday.

5. Question regarding the CTD. Is it ok to have the CTD oriented 90 degrees from what the manufacturer specifies. Is it ok to put a grill over the CTD intake.

a. Will inquire of Seabird re orientation. Go with grill for now – we can always remove it if it’s a problem.

6. From Rob and Hans: Kearfott hooked up to stack and talking – will now start working on updating the existing drivers.

7. Rich Henthorn is on the WF this week, but reports:

The Acoustic Modem driver software is working now. The deck box is  connected to the test stack in the lab via serial port 5. At the moment, the driver simulates receiving a request for active behavior information, and it responds with a ActiveBehavior message that you can hear over the mini-speaker on the deck box.

8. Paul McGill is at sea today. He reports: 
I've ordered all of the major parts for the ROV/AUV interface can, and foresee no other expenses this year.  I talked with Dale and he is willing to do the mechanical design for the ROV/AUV interface housing.  He won't be available until January, but he's working on a design right now for the cable-laying toolsled and that design contains many of the same parts I'm using.  By the time we get to the ROV/AUV design, he'll have many of the technical issues already worked out.  I'll remind the Ventana crew tomorrow that we'll need them to design and fabricate a way to attach the AUV to the ROV toolsled early next year.

9. Holiday schedules for people. 

a. Caress leaving tomorrow – back January 5. Will be working at Scripps GDC sporadically. Can come back for meetings etc if necessary.

b. Farley – off 24th and Jan 2.

c. Sib – 25th through Jan 9 including Puerto Rico meeting.

d. Rob – taking week after Christmas off maybe.

e. Hans will be here.

f. Andy – Dec 31 through Jan 9 at Puerto Rico.

g. Bill – at sea this week and then gone through Puerto Rico too.

h. Rich probably taking first week January off.

i. Drew and Robert will trade off so one is here through the holidays.

10. Are there any budget issues as we move from the old Seafloor Mapping Project 200107 to the new Seafloor Mapping Project 900424? 
a. No problem.
11. Summer intern for the Mapping AUV Project?
a. Caress will write paragraph for MB-System sidescan processing and/or AUV Mission Planning GUI.
