Mapping AUV At-Sea Testing Schedule

5 February 2004

Current at-sea testing and survey  schedule (10 Lobos days, 22 Zephyr days):

Zephyr March 23,24,25: 


AUV tests with Edgetech  sonars

Zephyr April 12,13,15,16: 


AUV tests with Edgetech  sonars

Lobos June 3, 4, 7, 8, 9: 


First ROV tests with multibeam

Zephyr June 28, 29, 30, July 1: 

First AUV tests with multibeam

Zephyr July 19, 20, 21, 22

Zephyr October 12,13,14,15

Lobos November 12, 15, 16, 17, 18

Zephyr - November 22, 23

Note: this includes days allocated to Charlie Paull for Mapping AUV surveys.

