Mapping AUV Project Meeting

5 February 2004

Attending:

Dave Caress, Mark Sibenac, Hans Thomas, Bill Kirkwood

1. Meeting tomorrow at Reson 

a. Hans Thomas and Dave Caress will meet with Dan Suchman, Steve Weymann, and Roy Abbott tomorrow at Reson San Luis Obispo

b. We will take the pressure housing with electronics down – some power supplies will be swapped.

2. Our program is now going forward according to a fixed schedule whether Reson finishes multibeam or not.

3. Issues to resolve

a. Scheduling

i. We need the pressure vessel in its existing configuration for Zephyr days for testing on March 23, 24, 25 – need to have electronics in hand by March 12. Return around April 19.

ii. We want the i/o board done and integrated prior to this first testing.

iii. Want to get dummy receive head from Bluefin for entire testing period.

iv. When does Reson want to wire penetrators for the receive and transmit electronics?

b. Push on the i/o board firmware

i. Want schematic or block diagram of i/o board

c. Update on the digital bus

d. Update on transmit electronics

e. Software issues

i. Sidescan display blank in tank testing.

ii. Working out startup synchronization between the Edgetech control software and the 6046 PLC

iii. Roy said there was going to be a 6046 revision with changes to the 7K format – has this happened?

f. Hardware

i. Transmit electronics

ii. I/o board

iii. Beamforming board

iv. Receiver motherboard

v. Receiver cards

g. Look at 

