Mapping AUV Project Meeting

17 February 2004

Attending:

Dave Caress, Mark Sibenac, Karen Salamy, Farley Shane,, Bill Kirkwood, Paul McGill, Rob McEwen

1. Status
a. Tail

i. Faring hopefully will arrive Friday.

ii. Mounting plate done in shop by Thursday

iii. Emergency dropweight software is nearly done, will be testing this week or next.

iv. Start assembling MVC this week.

b. Nose

i. Batteries

1. One of the batteries Bluefin sent back to us has problem with the water  alarm – we’re shipping it back to them to get fixed again.

2. Third battery – verbal commitment from Sam that we’ll get one of the new batteries by March 16.

3. We hope to have three working batteries by the sea trials in late March.

ii. Mark & Farley are redesigning the Jbox and serial to Ethernet converter to be a single Jbox with circuit boards inside. The new circuit board design will be complete tomorrow. Should be complete by the end of next week.

iii. Tested digital i/o successfully – a firmware patch was required but we now have functionality required to control sonar power.

c. Midbody

i. Bluefin will send their dummy receive array this week.

ii. Bluefin will send new receive ring joining rings (the existing ones cracked).

iii. Response from Wayne Arcus.

1. We need to the 6046 PLC to be able to handle connecting to Edgetech when the Edgetech software comes up after the 6046 is initially ready.

2. Wayne suggested that a connection delay can be configured in the current software

3. We want the PLC to be able to repeatedly try to connect until is succeeds.

4. Hans will communicate with Wayne.

iv. Kearfott INS is being fixed in New Jersey – they have replicated our error and will swap a board this week.

2. Testing schedule

a. We are on track to be ready for the vehicle sea trials in late March.

