Mapping AUV Project Meeting

16 March 2004

Attending:

Dave Caress, Karen Salamy, Farley Shane, Paul McGill, Rob McEwen, Hans Thomas, Bill Kirkwood, Robert Fuhrman

1. Nose

a. Jbox – test it this morning, should be cast by tonight. Will use cold cure epoxy.

b. Charging cable half done – Bill.

c. Batteries

i. Bluefin has shipped one cobalt cell battery – should be here late this week.

ii. Check with Bluefin regarding other batteries.

iii. Need to get #95 out of DMO vehicle for testing - Robert.

iv. Need to help Bluefin get their melted battery to Livermore – Caress will find a person to courier it up there.

d. Two batteries fit in nose ok – will test today with three batteries.

e. Hope to get assembled nose in tank tomorrow.

2. Midbody

a. We are waiting on the i/o board from Reson.

i. Two issues: signal too weak and need to spec connector to go into the Edgetech board.

ii. Button up the midbody today and stop waiting for the i/o board – Bill and Dave.

b. Rich is still working on the Reson 6046 driver – not yet getting 6046 to recognize commands sent over TCP/IP.

i. Will ask Reson for GUI source code – Rich.

c. Drill two vent holes in midbody top faring – Bill and Dave.

3. Tail

a. Kearfott – hasn’t shipped yet – might ship tonight.

i. Will need three connectors rewired when it comes – Hans.

ii. Need to order backup o-rings – Rob.

iii. Need to build three wet cables.

iv. Mounting brackets done and waiting.

v. Kearfott foampack needs to have a couple clearance cuts made.

b. MVC

i. Interior plates out of shop today.

ii. Farley will start work on assembly of various tail mechanical elements that are ready – e.g. drop weight assembly.

iii. Hans and Sib found that the power board is behaving badly – power cannot be shut off for backup systems. This worked previously – some component has failed or the board is shorted. Working on isolating the problem.

iv. Backup battery bought and integrated into the design.

v. Last penetrator arrived.

vi. Rob working on the humidity sensor driver.

4. Meet Thursday 10 am in lab.

5. Need to dispose of the old silver zinc batteries  - Karen.

6. Battery record analyis for Bluefin – Karen and Robert.

