Mapping AUV At Sea Schedule

5 May 2004

10 Lobos days, 18 Zephyr days:

1. Zephyr April 28, 29: 



Successful AUV tests!!

2. Zephyr May 6, 10: 



AUV tests with Edgetech  sonars

3. Lobos June 3, 4, 7, 8, 9: 


First ROV tests with multibeam

4. Zephyr June 28, 29, 30, July 1: 

AUV tests with Edgetech  sonars

5. Zephyr July 19, 20, 21, 22


AUV tests with Edgetech  sonars

6. Lobos August – Charlie Paull is requesting to swap some June days into August

7. Lobos November 12, 15, 16, 17, 18

8. Zephyr - October 12, 13, 14, 15

9. Zephyr - November 22, 23

Note: the above includes days allocated to Charlie Paull for surveys.

