AUV Meeting Notes – April 9th, 2002

Agenda items: 

Current orders and status

Technician support

L&R status

August cruise update

Schedule update

Ops starting the AUV Ops document 

Action items: 

PO for connectors NRE out this week, final connector order out by April 16th – Hans 

DVL Review (prior to order placement) – Rob will set date by Thursday of this week

CPU selection – Sib will set review date this week

Look at costs and options for RF penetrations – Hans will set date this week

Battery review pending – Hans will set date in near future (TBD) 

Farley to contact experienced folks about towing bodies behind a ship, Knut’s report

on hydro of towing to be reviewed also. Rob will supply a copy to those requesting it.

(Rob,  could you put a PDF of this or something on Polarbear)

Review or NDA with Benthos (ITD approval or basic language) – Hans 
Review of new NDA with Bluefin (ITD approval of basic language) – Bill 

REMINDER: WE HAVE THE OCEAN COMMISSION TOUR ON THE 15TH. 



MARCIA WANTS THE VEHILCE IN THE TANK RUNNING. 



WE ARE SCHEDULED ON THE TOUR FOR 2 PM to 2:30 PM. 



JIM WILL BE THERE TO DO THE TALKING. 

Next Meeting:   Friday at 11 AM  - First Agenda item – OC tour requirements for Jim

