AUV mtg - 4/16/02

1. Tech time requests, I put in a quick request to Carolyn with the tasks I knew of. 
I only received one request (from Sib) outlining tasks, if there are tasks you need 

or know of coming send them to me to add to Carolyn's list. 

2. Steve Haddock selected Option1 for the August cruise. As a recap this is the option 
where we build Dorado only and try to make it to sea on time in support of his science. 

There will be no ALTEX upgrade. 

3. Hans will have the connector order completed by the end of this week. The comment I 
made and which seemed to be agreed with is we need order things (we know about and

know the right choice - implied) sooner rather than later if we intend to support the Haddock

cruise. We need to avoid using slack time here in case a vendor should have a problem. 

4. Review Farley's L&R notes and give any feedback about them to me. 

5.   Let me know if we need anymore space in Castroville for AUV storage. Also what do we need

      in support of AUV staging here? I will ask about keeping the ramp system on site or making space

      for it in Castroville without dismantling it. Any input is needed before Thursday - 11 AM. 

6. Hans will put together a cruise plan for the August cruise to capture any needs / requirements 

that might get overlooked. 

7. Rob will call RDI and check on the connector issue that was brought up in his DVL review. 

8.   I did not receive comments on Kim's - Low Light AUV Con Op. Everyone should review it and 

      and forward comments to Kim (copying myself and the team). 

The next meeting is Monday at 9 AM unless Jim can't make it. Since some of us will be at Bluefin 

we will meet Monday but the time may need to change for Jim to be present. I will have the schedule 

updated and ready for review on Monday. We also need to bring the task items to the meeting we would

like to have Kent H. and Craig O. help us with after May 1st. 

Thanks -  Bill 

I meant to publish these the other day. 

The DVL action items are:

1) Determine the weight, size and cost of the connector required for the remote head solution. (Rob)

2) Check Sontek products (Rob).

3) Make depth profile for nominal CTD missions; determine how much of the trip will be in bottom lock; estimate navigation error.  Estimate the number of surfacings required for GPS fixes.(Hans)
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