Abstract 
Project Title:
Dorado AUV Project

Lead Scientist:
Jim Bellingham

Lead Engineer:
Bill Kirkwood

Project Manager: 
Bill Kirkwood

The Dorado program is the continuation of a multi-year AUV effort at MBARI.  Included within the program are collaborations with the outside AUV community and industrial partners (MIT, Bluefin, FCT, SSI, and PMEL). This project has several aspects and efforts underway with the Dorado name being the overall project title. Besides the main goal of the program to create an in-house AUV capability in support of science and the MOOS initiative, Dorado is part of a large NSF funded program to trace the warm water intrusion under the Arctic Ice cap and to map that body of water. 

The outside efforts are funded by an NSF grant for approximately $2.03 million dollars over the next three years. This funding is intended to pay for the hardware spares, manpower, and various other requirements that are needed to complete and publish the results of the outlined experiment. The grant has been awarded and is logged in with MBARI accounting under the NSF number [NSF 99-101 Grant Proposal]. This effort extends the funding for proving the developments made under the previous NOPP contract that will end in August of 2000. From this effort MBARI is expecting to take part in an experiment of National importance and to gain the knowledge and experience of long duration operations that will make MBARI's AUV efforts second to none in the Oceanographic Science Community. 

Continuing Projects (Please answer the following questions)

1. Did you have any significant deviations from your 2000 proposal? Yes, we had many schedule alterations and technical changes based on collaborative decisions with team members. 

2. Did you have 2000 resources requested but not needed? No, we entered the new project year knowing we were short of SE. Due to schedule slips we ended up being short by even more across the engineering disciplines by the amount of time slipped. This still did not address the additional 90 days of SE requested. 

3. Did you need resources not requested in 2000? Yes, through a PCO action we obtained additional resources to support the MUSE experiment. 

4. Do you anticipate any problems? Yes, we are working with a series of outside institutions and everything is inter-linked, any difficulty encountered by one team member particularly effects MBARI since we are the integrator of the system.  

Abstract Resource Requests

Project Title:
Dorado AUV Project

Lead Scientist:
Jim Bellingham

Lead Engineer:
Bill Kirkwood

Project Manager: 
Bill Kirkwood 

Please check off which resources you expect to need for this project.

IAG



 FORMCHECKBOX 
 Software Applications 
 FORMCHECKBOX 
< 10 days
 FORMCHECKBOX 
> 10 days

 FORMCHECKBOX 
 Software Engineer 
 FORMCHECKBOX 
< 10 days
 FORMCHECKBOX 
> 10 days





ENGINEERING



 FORMCHECKBOX 
 Electrical Engineer
 FORMCHECKBOX 
< 10 days
 FORMCHECKBOX 
> 10 days

 FORMCHECKBOX 
 Mechanical Engineer 
 FORMCHECKBOX 
< 10 days
 FORMCHECKBOX 
> 10 days

 FORMCHECKBOX 
 Software Engineer 
 FORMCHECKBOX 
< 10 days
 FORMCHECKBOX 
> 10 days

 FORMCHECKBOX 
 Research Engineer 
 FORMCHECKBOX 
< 10 days
 FORMCHECKBOX 
> 10 days

 FORMCHECKBOX 
 Other:  _________________
 FORMCHECKBOX 
< 10 days
 FORMCHECKBOX 
> 10 days





ITD



 FORMCHECKBOX 
 Video Lab Support 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 Web support 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 Documentation 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 CTD Data Tech 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 Tech Transfer
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 Sample Archiving 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days





DMO



 FORMCHECKBOX 
 Director 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 Deputy Director 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 Ventana Pilot 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 Tiburon Pilot 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 Ocean Observatory Support 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 Marine Ops Tech 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 Ops/CTD Tech 
 FORMCHECKBOX 
< 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 Model Shop 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 Diver
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days





TSD



 FORMCHECKBOX 
 EE Tech 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 ME Tech 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 Machine Shop 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 Computer/IS  Support 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days











