Mechanical designer tasks for the AUV / Dorado program: 
1. MVC – RF penetrator 

2. Multibeam payload lyout and detail drawings for shop

· housing mounts

· rail system

· single point lift hardware

· battery mounts

· skin modifications

· cable designs

· Reson projector mounting modifications

· Reson receiver mounting modifications

· Foam section layouts

3. Kearfott mount 

· Detail of mount brackets

· Details of mechanical indexing (if tail mounted) 

· Foam pack layouts

· Modifcations to tail system

4. Misc 

· CTD mounting

· Obstacle avoidance mounts

· Cable layouts

· Junction section tooling / molds

This is a cross section of tasks listing. Some of this will be accomplished by group members but the detailed drafting is very time consuming. The goal here is to bring a dedicated individual on AUV tasks and to get as many of the drawings completed as possible prior to the years end. 

We have several candidates to pick from using a job shop I’ve been in touch with. The cost is about $85.00 / hour for the most senior person down to $65.00. I’ve asked for the person to be here on site (we have the lab computer ready for a worker). I’m costing this at the $85.00 level because this person can be here full time to years end. I’m suggesting a two week contract renewable every two weeks till years end or until we see the tasks are at a good point to break off services. The maximum amount would be approximately

$21,000.00 to years end. 

