Dorado AUV meeting notes 9/10/02


Functional Specification


Hans stated it would be published today to the group. 


Hot wash-up meeting


Hans has scheudle the hot wash-up meeting for Thursday the 12th at 10AM


in the tank view conference room. (Note: the time has been changed to 
10:30)


GPS report


Bill thanked Eric for the written report so far. Eric stated he was going to 
test the preloaded emphemeris concept and see how much the error grows 
overtime.


Bluefin deliveries


Sib is trying to reach Rich about the Batteries (note: batteries delivered in 
the afternon of the 10th)


Bluefin calling on netwrkingconcepts (CANBus etc.) to discuss with Sib and 
Hans as Bluefin works on functional specs. 


Bill got the note form Farley about what is needed for the Multibeam 
payload model. Bill will talk to Frank and Bethto get the information. 


(Note: Bill has contacted Frank and he has approved Beth sending the info.)


Drew asked about the mid-body fairing lead, Bill explained that he'd like to 
get the model in and go over it with the team but that Farely would be the 
lead for the moment as previously planned. 


Acoutstic modem


Lee Freitag will be here next week to test the modems as planned. Hans has 
everything in order that is needed for the tests. Lee will be giving a seminar 
too on the 18th. 


Hans asked about placing the acoustic modem orders, Bill responded that for 
all purchases we should write up the PO's and submit them with proper 
justification. Bill will take them forward from there for approval and being 


sure the funding is in place. 


AUV-CTD


Drew reported that the drawing package is moving along but not complete. 
The tailcone assembly layout looks like everything will fit and float properly 
but the detailed drawing set is behind for fabrication. 


Main housing internal components in process and Robert is working the 
design to get it completed. 


Hans reported the Benthos housings should ship by the end of the week.

