3/16/00 MOOS Meeting points

1. Progress made on overall project plan, but not complete.

Identified mooring system configuration options

First cut at identifying design tradoff studues required

2. First draft of test plan is finished for next years work.

Needs to be reviewed by project team

3. Ed pursuing power issues

Baseline for Oasis

Advanced power system options (lots of work here). Working on developing a coherent plan for growing the capabilitites of the poer system as new sources become feaasible.

Before next meeting

1. Incorporate use sceanarios from the Benthic and surface (MUSE) groups into the Functional requirements.

2. Finish Moos mooring test plan.

3. First cut at Mooring system design requirements.

4. Begin researching riser design concepts for the identified configurations

5. Set up web site for project documentation

