MOOS Mooring 1/29/03 Meeting Agenda

The meeting agenda is organized so that SIAM and controller issues are addressed in the first 20 minutes  (10:00 - 10:30), and mechanical and operational issues are covered in the second session (10:30 on).

Controller section (10:00 - 10:30) Required: Tom, Wayne, Duane E., Lance, Ed - others at own discretion.

1) Updating the MOOS system DRD as development progresses to reflect our current design understanding (and to be consistent with the sub system DRD's).

2) Progress update on SideARM bring-up and build status.

Update on progress

When can we send in 2nd build PO? Who will submit?
3) What we plan to cover at the upcoming PDR, and what work needs to be done in advance of the PDR.

Should these items below be split into separate PDR's?

Proposed coverage for discussion:

SIAM

Plug-and-work (PUCK)


Assemble several hardware model prototypes, including housing.



Prototype circuit



Construct prototype "stand-alone" housing and connectors.



Integrate within example instrument housing?

MMC design integrated with preliminary MSE 2004 instrument complement


MMC system design requirements and revision list from NMC/MMC ver.2

Full single line diagram of system including BINs.


Prototype proposed solutions to timing requirements.

Prototype proposed solutions to inter-node communications requirements.

4) Puck development

Progress on requirements?

485 multi-drop issue update

Hot swap issue


5) Downloading data from mooring "parking lot deployment"

Status report Tom & Lance

Mechanical and operational issues (10:30 -on) Required: Mike K., Jon, Andy, Duane T., Lance, Ed - others at own discretion.

Pt. Lobos recovery schedule

Update on cruise plans

Respooling cable (clearing the high bay) - Johnny Ferriera
Dissecting terminations

Storing the snubber hoses and other large items in Castroville

Work order for 8 X 8 pallet crate

Any other project issues?
