MOOS Mooring 2/05/03 Meeting Agenda

The meeting agenda is organized so that SIAM and controller issues are addressed in the first 30 minutes  (10:00 - 10:30), and mechanical and operational issues are covered in the second session (10:30 on).

Controller section (10:00 - 10:30) Required: Tom, Wayne, Duane E., Lance, Ed - others at own discretion.

1) Progress update on SideARM bring-up and build status.

Update on progress

When will we have articles from second build PO?

Update on parts availability.

2) What we plan to cover at the upcoming PDR, and what work needs to be done in advance of the PDR.

Mark C. has 1 week deadline (Due 12/03) to lay out WBS and timeline leading to PDR.

Proposed coverage for discussion:

SIAM

Plug-and-work (PUCK)


Assemble several hardware model prototypes, including housing.



Prototype circuit



Construct prototype "stand-alone" housing and connectors.



Integrate within example instrument housing?

MMC design integrated with preliminary MSE 2004 instrument complement


MMC system design requirements and revision list from NMC/MMC ver.2

Full single line diagram of system including BINs.


Prototype proposed solutions to timing requirements.

Prototype proposed solutions to inter-node communications requirements.

4) Puck development

Progress on requirements?

Hot swap issue - Manual Vs automatic discovery.

Can Mark C. edit arguments and post more widely?

5) Downloading data from mooring "parking lot deployment"

Status report Tom & Lance

Mechanical and operational issues (10:30 -on) Required: Mike K., Jon, Andy, Duane T., Lance, Ed - others at own discretion.

Pt. Lobos recovery update

Update on recovery results.

Respooling cable (clearing the high bay) - Johnny Ferriera
Dissecting terminations - Duane Thompson

Any other project issues?
