MOOS Mooring 2/12/03 Meeting Agenda

The meeting agenda is organized so that SIAM and controller issues are addressed in the first 30 minutes  (10:00 - 10:30), and mechanical and operational issues are covered in the second session (10:30 on).

Controller section (10:00 - 10:30) Required: Tom, Wayne, Duane E., Lance, Ed - others at own discretion.

1) Report on DEOS meeting - Keith

2) Progress update on SideARM bring-up and build status.

Update on progress (SPI addressing of multi-DPA configuration?)

Update on parts availability (holding additional DPA build until PDR)

3) Proposed effort and schedule breakdown for controller and SIAM PDR.

4) MMC development issues.

Refining task lists pre PDR scheduling

Brainstorming meetings on solutions


System timing


Inter-node communications

4) Puck development

Progress on requirements?

Hot swap electrical issue

Manual Vs automatic discovery
5) Downloading data from mooring "parking lot deployment"

Status report Tom & Lance

Mechanical and operational issues (10:30 -on) Required: Mike K., Jon, Andy, Duane T., Lance, Ed - others at own discretion.

Characterizing and Respooling cable (clearing the high bay) - Duane Thompson & Johnny Ferriera
Dissecting terminations - Duane Thompson

Any other project issues?
