MOOS Mooring 3/05/03 Meeting Agenda

Today the meeting agenda is a special meeting organized to cover project goals and schedule for 2003 issues only.

Controller Agenda

 Required: Wayne, Lance, Kent - others at own discretion.

1) Proposed effort and schedule breakdown for controller PDR

Refining task lists pre PDR scheduling

Requirements development for MMC

Instrument list progress

Single line drawings of entire deployed system

Brainstorming meetings on solutions



System timing



Inter-node communications


Development of detailed requirements for



SideARM PCB (release current draft)




Reset issue on RTC



Backplane PCB



Comms/timing subsystem

2) Progress update on SideARM bring-up and build status.

Update on progress on current rev.

Next hardware build steps


Need 4 more SideARM boards by March 24


Need 13 more backplanes by March 24

We now should have 10 boards but have a request from SIAM for 7 + 3 spares. Can we hold off or should we run through anouther Philips order for 5 more (1 panel).

