MOOS Mooring 3/12/03 Meeting Agenda
1) Progress update on SideARM bring-up and build status.

Update on progress on current rev. build. (Mark C./Wayne)

Parts on order to fulfill all projected requirements through summer.

62 additional SA CPU's on order to hold us until we decide to lifetime buy or upgrade.

Tim tasked with checking JVM compatibility with upgrade.

Are we on track for meeting SIAM requirements?

What other things need to be done?

2) Subsystem development status:

Controller development


Requirements doc. for comms link.


Design research effort on comms link status

Power system

Progress on Benthic instrument list

Power system requirements status

Single-line architectural drawing status

Surface Assembly


Status of one-line architectural drawing.

Anchor system


Need task list and timeline for subsystem development (Andy)

BINs



Schedule meeting for MSE2004 site BIN/cable test issue



Status of one-line architectural drawing


PUCK development status?



Are we going to have a PDR?

3) Schedule for concept design reviews of subsystem plan for MSE2004 and test plans for test deployment #2.

Would like to hold concept review - or "workshok" sessions on architecture as soon as subsystem draft requirements and single line drawings are complete. 

4) Down load status from "parking lot deployment".

