MOOS Mooring 3/19/03 Meeting Agenda
1) Update on MSE2004 site planning.

1A) NSF proposal status


Partially support MSE 2004 deployment costs


Support WHOI cable R & D


Support MBARI laboratory test program on cable issues


Support some of the costs of collecting and logging data

2) Status of post deployment report and tests

Pull test of knot section

Float clamp force test

Fatigue bending test with float

Optical test of lower cable section

Optical reverse shoot of upper cable section

Disassembly of upper and lower terminations

3) Progress update on SideARM bring-up and build status.

Update on progress on current rev. build. (Mark C./Wayne)

Status on build kits for Philips.

Still expecting BP pins 3/21?

4) Subsystem development status:

Controller development


Requirements doc. for comms link.


Timing requirements update. - Mark C.

Design research effort on comms link status

Power system

Benthic instrument list status

Power system requirements status

Single-line architectural drawing status

Surface Assembly


Status of one-line architectural drawing.


Schedule for brainstorming session, Thurs 10:00AM?



Lance, Ed, Wayne, Tom, Mark

Anchor system

Task list and timeline for subsystem development (Andy)

BINs



Schedule meeting for MSE2004 site BIN/cable test issue



Status of one-line architectural drawing


PUCK development status

5) Download status from "parking lot deployment".

Restoration of NMC connection

Replacement with MMC


Preswap test requirements and schedule

