MOOS Mooring 9/10/03 Meeting Agenda
High priority action items:

· Failure report (Mark C.)Before WHOI visit next week.
· MMC revisions (Wayne)

1) MOOS mooring 2004 proposal and 2003 changes summary.

Budget Ordering parts for second mooring!


Wagner-Smith cable spooler


MMC titanium benthic housings

MMC surface housings

Resources SW available time.
Deployment schedules Official request submitted for March deployment


Need to revise UNOLS ship request.

2) Riser Cable Assembly  (Andy/Mark C.)

Floats

· Cable float redesign..
Terminations

· Termination design (pending cable design decision).

· Termination bending strain relief specification and purchase..
Cable

· New cable order status.. 
· Deployment/recovery winch requirements/specifications (Jon E./Mike K.) Vendor response? 
Cable test jig

· Design and schedule for fabrication. Finalize contract and schedule.
3) Deployment. and test plan

· Instrument requirements list. METSYS vs. ASIMET. ADCP selection.
· Strain gage data logging requirements..
· Schedule. 

4) MMC development  Design documentation available at  \\Tornado\Engineering\Rawa\DesignRelease
(Release schedule: MMC team will issue formal releases periodically when significant changes have been made. "Gold release" will be updated.)

· SideARM rev. 4 and 6 DPA backplane build.

Track down UART/DPA handshaking functionality bug reported. (Wayne)
Backplane connector specification. (Mark C.)

 CDR review date.

Routing of DIN connector for comms board.

Having Benthic PS board include console isolation.

Verify connector delivery.

· Comms PCB

Order FO transceivers – verify delivery (Mark C.) 
· MSP430 Environmental software status.
· Integration of SideARM, DPAs and Java status (Wayne/Tim/Kent) 
· Power management application development. (Bob H.)
· Uplink SCARAB-D over EIA485 implementation. Planned for early next year (before MOOS lite/CIMT deployment).
· RTC ISSUES.
1. Current status of RTC and time distribution design effort.
5) Power system (Ed) 
· Tower layout with power can on inside corner.
· Power system embedded micro status.

· Decision on battery size and box specification (both moorings 24V or one 12V and one 24V?).
6) Surface Assembly

· Surface electronics assembly (Lance) Globalstar modem order?

· Surface mechanical assembly (Jon) Top and bottom plates in shop?
7) Anchor system (Andy) Results from anchor transition concept review meeting.
8) BINs (Mark C.)

9) Puck development status. (Lance/Mike R.). Pressure test schedule! Fabrication of 7 additional housings. Revision of design for lower power.
10) SIAM update. (Tom) 

AOSN deployment status. (not really SIAM issue but..).

11) Sea Horse vertical profiler status..
12) Download status from "parking lot deployment". Switchover to current SIAM/MMC release schedule. Installation of a PUCK. Tilting mooring on ground to remove stands for painting.






