MOOS Mooring 9/24/03 Meeting Agenda
High priority action items:

· Failure report (Mark C.)
· MMC revisions (Wayne)

1) Report on meeting at WHOI on NSF work.

2) MOOS mooring 2004 proposal and 2003 changes summary.

Budget Ordering parts for second mooring!


Wagner-Smith cable spooler


MMC titanium Benthic housings

MMC surface housings

Resources SW available time.

Deployment schedules

3) Riser Cable Assembly  (Andy/Mark C.)

Floats

· Cable float redesign.

Terminations

· Termination design (pending cable design decision).

· Termination bending strain relief specification and purchase..
Cable

· New cable order status.. 
· Deployment/recovery winch requirements/specifications (Jon E./Mike K.) Vendor response? 
Cable test jig

· Design and schedule for fabrication. Finalize contract and schedule.
4) Deployment. and test plan

· Instrument requirements list. METSYS vs. ASIMET. ADCP selection.
· Strain gage data logging requirements..
· Schedule. 

5) MMC development  Design documentation available at  \\Tornado\Engineering\Rawa\DesignRelease
· SideARM rev. 4 and 6 DPA backplane build.

Track down UART/DPA handshaking functionality bug reported. (Wayne)
Backplane connector specification. (Mark C.)

· Comms PCB

Order FO transceivers – verify delivery (Mark C.) 
· MSP430 Environmental software status.
· Integration of SideARM, DPAs and Java status (Wayne/Tim/Kent)

Compact flash corruption problem.

· Power management application development. (Bob H.)
 
Power budget quick look (Mark C.)

· Uplink SCARAB-D over EIA485 implementation. Planned for early next year (before MOOS lite/CIMT deployment).
· RTC ISSUES.
1. Current status of RTC and time distribution design effort.

6) Power system (Ed) 
· Tower layout with power can on inside corner.
· Power system embedded micro status.

7) Surface Assembly

· Surface electronics assembly (Lance)
· Surface mechanical assembly (Jon)
8) Anchor system (Andy)

9) BINs (Mark C.)

10) Puck development status. (Lance/Mike R.). Revision of design for lower power.
11) SIAM update. (Tom) 

AOSN deployment status. (not really SIAM issue but..).

12) Download status from "parking lot deployment". Switchover to current SIAM/MMC release schedule. Installation of a PUCK. Tilting mooring back up now that stands are painted.






