MOOS Mooring 11/12/03 Meeting Agenda
1) Budget Ordering parts for second mooring!


MMC titanium Benthic housings (Jon) Pending bulkhead area review (Mark C.)


MMC surface housings (Jon) Pending MMC and Power chassis review (Lance & Ed)


Additional coilcords and Y cable Mark C.

Snubber Mark C.

railroad wheels. Pending PO from Mike K.

2) Documentation. New project folder migration (Mark C.)
3) NSF Project: 

· Weekly phonecon summary

· Agenda for next phonecon.

4) Riser Cable Assembly  (Andy/Mark C.)

Floats
· Cable float redesign.  Schedule review of cable float purchase?
Terminations

· Termination design. (Mark C.)
· Termination bending strain relief specification and purchase. Part of floatation package.
· New cable order status.

· TMT sample testing progress. TMT results from Rochester re-test?
· Deployment/recovery winch requirements/specifications (Jon E./Mike K.) 
Cable test jig

· Design and schedule for fabrication. Schedule for completion date? 

5) Deployment. and test plan

· Instrument requirements list for each mooring. (Lance)

· Schedule. Deployment schedule March 23-24. 18 Weeks away!
6) MMC development  Design documentation available at  \\Tornado\Engineering\Rawa\DesignRelease
· SideARM rev. 4 and 6 DPA backplane build. 
· Comms PCB

Order FO transceivers – verify delivery (Mark C.) 

F/O network design..
· Integration of SideARM, DPAs and Java status (Wayne/Tim/Kent)
· Power management application development. (Bob H.) On hold pending Bob’s return. – March deployments won’t require power management.

· RF board design. (Lance).

7) Power system (Ed) 
· Prototype power converter build.

· Battery voltage down-converter build.

· HV up-converter build.

· HV down-converter build.

· Power system embedded micro.

· Aux. A/D board.

· Chassis design.

8) Surface Assembly

· Surface electronics assembly (Lance).
· Surface mechanical assembly (Jon) All parts on order or in fabrication? Housing bulkheads in shop que?

9) Anchor system (Andy) Pigtail cable needs to be spec’d, before termination design can be completed. Current plan calls for 10 meter pigtails at base of mooring which ROV will attach to bottom lay cable.
10) BINs (Mark C.) Bin design selection pending Ti sphere selection pending finalizing network topology.
11) Puck development status. (Lance/Mike R.).  Power target ¼ of current use.
12) SIAM update. (Tom) 

SIAM PDR scheduled for Nov 17th-18th 

13) Download status from "parking lot deployment".






