WHOI/MBARI 9/19/03 meeting agenda DRAFT

16SEP03 mrc

1. Current status of MBARI’s efforts.

a. Post-mortum on test #1 mooring failure.

i. Results from post recovery testing.

ii. Probable cause of mooring failure.

b. Efforts to design another field test (test #2/3).

i. Cable design and evaluation.

1. Bids received.

2. TMT analysis.

3. CCC vs CSM designs.

4. Design of laboratory tests for cable evaluation.

a. Cable test protocol development.

b. Cable test jig.

5. WHOI requirements for cable evaluation.

a. Optical elements?

ii. Mooring configuration.

1. Current slack mooring design.

2. Alternate configuration designs.

Ok Mark, Sounds great, we definitely need to get together and synchronize the MBARI and WHOI/MBARI/NSF programs. We have just submitted our internal proposal for 2004 and have been working hard at laying out our plans. We currently have mooring deployments (ship days) scheduled for December 18, 2003, May 10, 2004 (MBARI$ )and November 2004 (NSF). Our plan of record is to put out another test mooring this December and a second test mooring with a different cable design in May 2004 although we are actively considering putting out two moorings at the same time in early March 2004 instead. As you no doubt are aware through Walter we are currently selecting from four new cable designs, having them analyzed at TMT as we did last go around and ordering sample runs for lab testing. We are trying to go back out for another field test as soon as we can identify a candidate cable that shows much improved bending fatigue resistance. We are also looking very hard at the bending strain reliefs at the base of the snubber and at the anchor, as well as of course the whole cable float issue.

We'll look over the matrix, forward our draft work plan and set up a call schedule. How does mid next week sound?

