MOOS Mooring 9/29/04 Meeting Agenda
1) Project 2005 proposal feedback.

2) Project 2004 budget and resource status.

a. Estimated resources needed through end of year:

i. Can swap

ii. BIN placement

iii. MTM3 deployment

3) Schedule for swapping power and MMC cans on MTM2.

4) MTM2 status and plans.

5) MTM3 deployment.

a. Schedule.

i. Cruise scheduled December 8, could slip one week (MLML OK).

ii. WHOI must receive cable by third week in October (doubtful).

b. Status of instrument list

Globalstar (Lance) On order?
Pager  (Lance) Case on order?
MMC Can (Lance) No mods needed to MTM2A unit.
Power Can (Ed) No mods needed to MTM2A unit. Need to order at least  one spare wind generator.
Upper load cell (Mark) Ready.
Lower Load cell (Mark) Ready.
Optical ADC  (Lance)

Compass   (Lance & Tim)

Freewave Need mounting plate.
Short-wave PRR (TBD) (puck?)

Wind/Heading (Lance) (puck?)

Wave Sensor (Andy) (puck?)

Garmin GPS  (TBD) (puck?)
c. Instrument pucks for above.

i. 5 molded pucks? Potential interference problem between molded pucks and instrument brackets. 
d. Cables for above.

i. MMC cables Inventory results
ii. Power system cables

e. Winch modifications for WHOI cable. Schedule for sending winch to Dynacon?.
6) Cable testing.

a. Test apparatus repair status.

b. Quote for wiring completion.

.

7) System upgrades and doc.

a. Bootloader installation documentation.

b. Golden bits release?

i.  MTM2B deployment could be appropriate time for new golden bits release.
