MOOS Mooring 05/19/04 Meeting Agenda
1) Schedule.

· CIMT deployment June 3-4!
· BIN frame deployment July 1-2.

· BIN electronics deployment August 9-10.

· WHOI MTM#3 deployment December ’04.

2) Resources

3) Maintenance on current deployment.

4) “Watch standing” for current deployment.
· Data verification
· System health and status.
5) MMC system.
· Medusa card.
6) SIAM update. (from Tom O’Reilly)
7) SSDS. 
8) Puck development status. (Lance/Mike R) 
· New mould completion.

· Other PUCK issues.

9) Power system (Ed)
· CIMT chassis.

· 12-400VDC converter.

· 400-12VDC converter.

10) Further riser cable development.

· New designs.

· Testing jig.

11) Bin Assembly.

· Internal chassis

· Design for penetrations

· Design and machining of housing.







