MOOS Mooring 05/26/04 Meeting Agenda
1) Schedule.

· CIMT deployment June 3-4!
· BIN frame deployment July 1-2.

· BIN electronics deployment August 9-10.

· WHOI MTM#3 deployment December ’04.

2) Bin deployment location.

· Coordination with Larry and DMO on cable laying.

3) Bin final Instrument list.
· HS-2 - Backscatter & Florescence HOBILabs HS-2

· SBE-16 CTD Sea-Bird Electronics with pumped conductivity cell SBE-16
· Nobska current meter
4) Maintenance on current deployment.

5) “Watch standing” for current deployment.
· Data verification
· System health and status.
6) MMC system.
· Medusa card.
· Medusa card fallback option
· MTM#2 “B” chassis
· RTC accuracy issues
7) SIAM update. (from Tom O’Reilly)
8) SSDS update.
9) Puck development status. (Lance/Mike R) 
· New mould completion.

· Any other PUCK issues.

10) Power system (Ed)
· CIMT chassis.

· MTM#2 “B” power chassis.

· 12-400VDC converter.

· 400-12VDC converter.

11) Further riser cable development.

· New designs.

· Testing jig.

12) Bin Assembly.

· Internal chassis

· Specification of penetrations

· CDR date.

· Design and machining of housing.







