MOOS Mooring 1/26/05 Meeting Agenda
1) MTM3 Current Schedule

MTM3 Deployment April 14-15.

MTM3 schedule details.

For the Record: 2005 Current MTM3 Instruments and Reps

Surface

Globalstar (Lance) 

Pager (TBD) (Lance)
MMC Can (Lance)
Power Can (Ed)
Upper load cell (Mark)

Lower Load cell (Mark)

Optical ADC  (Lance)

Compass   (Lance & Tim)

Freewave (Lance)
Wind/Heading (Lance)

Wave Sensor (Heave only) (Andy)
Garmin GPS  (Kent)
2) – Project plan for the year. MTM4 (MSE). 

Review and refinement of overall project plan for 2005.


Location freeze


Instrument freeze


Integration period


Final integration


Critical path items

Tentative MTM4 Deployment (Shepard Meander) October 26-27.

