MOOS Mooring 9/23/05 Meeting Agenda
1) MTM3 deployment schedule update.

a. Predeployment readiness review today!

b. Crew list for deployment.

Charles Schafer (winch operator)

Mike Kelley (Observer/deck support)

Kent Headley (Software support)

Hardware engineer TBD

Mark Chaffey (Observer/mooring support)
2) Action items:

a. Close controller and power housings. Done
b. Move instruments and housings to buoy and wire.

c. SIAM outstanding action items?

i. Watchdog test.

ii. PUCK configuration test.

d. Other outstanding hardware and software items?

Load cell installation

Spray down mooring?

Power up mooring on Pt. Sur?

Check out freewave?

3) Checklist run-through (enclosed).

4) MTM3 instrument list status:
	Instrument
	Sample rate
	Notes

	Globalstar (Lance)
	1 hour
	

	MMC Can (Lance) 
	
	.

	Power Can (Ed) 
	10 min.
	

	Upper load cell (Mark)
	10 min./4Hz
	

	Lower Load cell (Mark)
	10 min./4Hz
	

	P2 - Optical ADC (Lance)
	10 min.
	

	ADC03 - reference
	10 min./4Hz
	

	ADC02 – optical loop 1
	10 min./4Hz
	

	ADC04 – optical loop 2
	10 min./4Hz
	

	Compass   (Lance)
	10 min.
	

	Freewave (Lance)
	7 min.
	

	Wind/Heading (Lance) 
	10 min.
	

	Wave Sensor (Heave only) (Andy)
	30 min.
	.

	Garmin GPS  (Kent)
	10 min.
	


